| **Issue title** | **Story points** | **Issue link** | **Status** | **Assigned to** | **Assigned on** | **Completed on** |
| --- | --- | --- | --- | --- | --- | --- |
| Team Productivity Log | 1 | <https://github.com/kptl823/mywebclass-simulation/blob/master/Team_Management.md> | Complete | Khushbu | 2023-03-22 | 2023-03-24 |
| Internationalization Research | 3 | <https://github.com/kptl823/mywebclass-simulation/blob/master/tests/mywebclass_interna.spec.js> | Complete | Khushbu | 2023-03-22 | 2023-03-26 |
| Front End Responsive Frameworks Research | 2 | <https://github.com/kptl823/mywebclass-simulation/actions> | Complete | Kajol | 2023-03-22 | 2023-03-27 |
| Accessibility Research | 3 | <https://github.com/kptl823/mywebclass-simulation/blob/master/tests/mywebclass_accessibility.spec.js> | Completed | Kajol | 2023-03-22 | 2023-03-26 |
| Legal compliance Research | 3 | <https://github.com/kptl823/mywebclass-simulation/blob/master/tests/mywebclass_privacy.spec.js> | Completed | Shivam | 2023-03-22 | 2023-03-26 |
| SEO research | 2 | <https://github.com/kptl823/mywebclass-simulation/blob/master/tests/mywebclass_SEO.spec.js> | Completed | Khushbu | 2023-03-22 | 2023-03-26 |
| Playwright Tests Research | 3 | <https://github.com/kptl823/mywebclass-simulation/actions> | Complete | Khushbu | 2023-03-22 | 2023-03-28 |
| Google analytics and GDPR | 2 | <https://github.com/kptl823/mywebclass-simulation/blob/master/tests/mywebclassgdpr_spec.js> | Complete | Shivam | 2023-03-22 | 2023-03-25 |